## Slide 1: Project name: Voice-Controlled Wheelchair Team members: Nathan Philipello, Saleem Joubran, Nishant Murali, Juan Alcala

## Slide 2: Project description
Problem Statement: People with significant mobility or upper-body limitations struggle to operate traditional wheelchairs, affecting their independence.
Solution Proposal: Develop a safe system that uses advanced speech recognition and obstacle detection to enable hands-free mobility, improve user independence, and enhance overall quality of life
Notes: I just added this, we can make it shorter and add pictures as well of course but this is just a rough draft

## Slide 3: Project description
Solution proposal: Develop a safe, affordable voice-controlled wheelchair system that uses advanced speech recognition and obstacle detection to enable hands-free mobility, improve user independence, and enhance overall quality of life
Notes: I just added this, we can make it shorter and add pictures as well of course but this is just a rough draft

## Slide 4: Subsystems
Notes: Nathan will explain this

## Slide 5: Task Partition
Notes: I am trying something here with the format for the task partition, let me know if yall think this is extra or if we should stick with the format they have?

## Slide 6: Voice Command Processing
Train a model to interpret 5 spoken commands
Process data using the Mel-frequency cepstral coefficients (MFCC)
Implement real-time audio capture using the ESP32-S3 and MAX9814 microphone

## Slide 7: Voice Command Processing
ESP32-S3
Neural Network Acceleration
Robust Connectivity
Low-Power Performance
Flexible I/O
MAX9814
Automatic Gain Control​
Low Noise Floor​
Compact and Efficient​
Easy Integration

## Slide 8: Manual Controls via Mobile App
Built with React, providing a modern, user-friendly interface for seamless wheelchair control.
Live video feed from the ESP32-CAM, enabling remote viewing of the wheelchair’s surroundings for navigation.
Wi-Fi connectivity, ensuring stable and responsive communication between the app and the wheelchair.
Manual movement controls, allowing users to navigate easily with intuitive on-screen buttons.

## Slide 9: Power System
A rechargeable lead-acid battery powers the ESP32-S3, ESP32-CAM, motors, microphone, and sensors
DC buck converters will be used to safely step down the voltage and distribute power to loads requiring 5V and 3.3V
Overvoltage protection and thermal shutdown are important safety features to keep in consideration when designing the buck converters needed to power the system

## Slide 10: Power System

## Slide 11: Motors
Motors drive the wheelchair based on voice commands or mobile input
Real-time data processing on the ESP32-S3 for enhanced collision avoidance and navigation

## Slide 12: Sensors
Ultrasonic sensors detect obstacles enabling automatic braking.
Ledge detection also available through downward facing front sensors.

## Slide 13: Work Done and Next Steps
Notes: I am trying something here with the format for the task partition, let me know if yall think this is extra or if we should stick with the format they have?

## Slide 14: Subsystem progress in past 1.5 months
Name | Progress
Nathan | DC Brushed Motor vs Brushless DC Motor HC-SR04 Sensor Module ESP32-S3 37 GPIO Pins Worked on Altium H-bridge Design
Juan | Researched power requirements for all the parts in our system Calculated power consumption Secured a 12V 35 Ah battery Started working on the schematic for the 3.3V converter
Nishant | Developed initial UI model Working on connection between ESP32-CAM and Mobile App
Saleem | Researched compatible hardware Ordered Parts Tested and verified connectivity between ESP32-S3 and MAX9814
Notes: My idea is that this will give you a list of things to talk about for your project

## Slide 15: Execution plan
See example on ecampus…
Spreadsheet with biweekly deliverables that are measurable and have owners
Notes: juan

## Slide 16: Validation plan
Paragraph # | Test Name | Success Criteria | Methodology | Status | Owner
3.2.1.1 | Weight Limit | The motors are able to move a 150 lbs. person at 2 mph. | Wheelchair is able to move 10 ft with person sitting on it | UNTESTED | Nathan
3.2.3.3 | 5V test | Multimeter shall read 5V DC out of the buck converter for the ESP32 and MAX9814 microphone. | The leads from a multimeter will be used in parallel to the output of the 5V buck converter and measure the DC voltage. | UNTESTED | Juan
3.2.1.6 | Voice Command Recognition Accuracy | The system recognizes voice commands with at least 90% accuracy across multiple users | Provide 500 test commands in different environments (quiet, moderate noise, high noise) and record accuracy | UNTESTED | Saleem
3.2.1.4 | Video Streaming Test | The esp32-cam module can stream a video feed to the mobile application | Test the video stream on a local domain and check if it is live without any delay | UNTESTED | Nishant

## Slide 17: MAX9814
Automatic Gain Control
Low Noise Floor
Compact and Efficient
Easy Integration